## Slide 1: Stakeholders
SE423: Software Project Management

## Slide 2: Outline
Stakeholder Management
Communication
Stakeholders Communication

## Slide 3: Stakeholder Management

## Slide 4: Introduction
Stakeholder Management is the process of developing appropriate management strategies for all project stakeholders
The process goal is to effectively engage stakeholders throughout the project life cycle
It analyzes their needs, interests, and potential impact on project success
The process provides a plan for interacting with project stakeholders with the project's interests as its goal

## Slide 5: Stakeholder Management
Inputs
Project charter
Procurement documents
Enterprise environmental factors
Organizational process assets
Tools & Techniques
Stakeholder analysis
Expert judgment
Meetings
Outputs
Stakeholder register
Stakeholder management plan

## Slide 6: Stakeholder register
The stakeholder register is the primary output from the Identify Stakeholders process. For each stakeholder, the register contains:
  Name
  Position in organization
  Location
  Role in project
  Contact information
  List of stakeholder’s major requirements
  List of stakeholder’s main expectations
  Potential inﬂuence on the project
  Phase in the lifecycle of most interest
  A stakeholder classiﬁcation. This may include internal/external; supporter/neutral/resister; and high/medium/low inﬂuence/power/ impact/interest

## Slide 7: Stakeholders
Stakeholder engagement levels can be classiﬁed as:
  Unaware. Unaware of project and its potential impacts
  Resistant. Aware of project and its potential impacts and resistant to the changes anticipated by the project
  Neutral. Aware of project and neither supportive nor resistant
  Supportive. Aware of project and its potential impacts and supportive of the changes anticipated by the project
  Leading. Aware of project and its potential impacts and actively engaged in ensuring the project’s success

## Slide 8: Stakeholder management plan
The stakeholder management plan identiﬁes the management strategies required to effectively engage stakeholders
The stakeholder management plan supplements the information in the stakeholder register with:
  Desired and current engagement levels of key stakeholders
  Scope and impact of change (due to project) to stakeholders
  Identiﬁed interrelationships and potential overlap between stakeholders
  Stakeholder communication requirements
  Information to be distributed to stakeholders, including language, format, content, and level of detail

## Slide 9: Stakeholder management plan
The stakeholder management plan supplements the information in the stakeholder register with (cont’d):
  Reason for the distribution of that information and the expected impact on stakeholder engagement
  Time frame and frequency for the distribution of required information to stakeholders
  Method for updating and reﬁning the stakeholder management plan as the project progresses and develops
The stakeholder management plan contains sensitive information—appropriate precautions are needed to safeguard its information and prevent its inappropriate disclosure

## Slide 10: Stakeholder management plan
Adapted from Figure 13-6 PMBOK Guide, 5th Edition

## Slide 11: Useful if conditions warrant
From the agile perspective, identifying stakeholders is a valuable process: the more inclusive your understanding of stakeholders, the better
Agile promotes the idea that transparency is the best policy
  Agile utilizes information radiators: information tools (e.g., a project wiki) that make project information—including progress and impediments—visible to all interested stakeholders
  This minimizes the chances for miscommunication and effectively short-circuits the rumor mill

## Slide 12: Useful if conditions warrant
In some cases Stakeholder Management advocates tailoring information access and ﬂow to the individual stakeholder
Though this approach may be warranted in some situations—volatile, highly-politicized project, for example—it is not without its risks:
  “Project managers should be aware of the sensitive nature of the stakeholder management plan and take appropriate precautions. For example, information on stakeholders who are resistant to the project can be potentially damaging, and due consideration should be given regarding the distribution of such information.”*
Analogies:
  Private- vs. public-key encryption mechanisms
  Proprietary vs. open-source software security
*From Ch. 13.2.3.1, PMBOK Guide, 5th Edition

## Slide 13: Important Stakeholders

## Slide 14: The Need for Stakeholder Reporting
DevOps and Agile needs proper tooling, particularly around reporting to key stakeholders, to be really successful.
As DevOps has evolved a complex tool chain has emerged to help manage Agile projects.
Because agile processes are iterative it is sometimes difficult for stakeholders to really understand what is happening in projects or whether projects are on time and on budget.

## Slide 15: The Need for Stakeholder Reporting
These stakeholders include not only Dev and Ops but management, product management, marketing, sales, finance etc.
The problem is increased when stakeholders need to look across multiple projects.
Business value metrics dashboards provide managers with real-time automated reporting on best-practice KPIs.
Customers can set targets and automate KPI reporting in order to understand the agile processes that need to be improved.

## Slide 16: Communication

## Slide 17: Communication
Communication planning overlaps with stakeholder identification, analysis, prioritization, and engagement.
Communication is the most important factor in engaging with stakeholders effectively.

## Slide 18: Communication
Planning communication for the project entails considering the following:
  Who needs information?
  What information does each stakeholder need?
  Why should information be shared with stakeholders?
  What is the best way to provide information?
  When and how often is information needed?
  Who has the information needed?
There may be different categories of information, such as internal and external, sensitive and public, or general and detailed.
Analyzing the stakeholders, information needs, and categories of information provides the foundation for establishing the communications processes and plans for the project.

## Slide 19: Types of Communication

## Slide 20: Communication Concepts
Interactive vs. Push vs. Pull Communication
Meeting Success
  Good advanced notice / Time limit for the meeting
  Regular but not too frequent
  Clear purpose and agenda announced beforehand
  Assign deliverables/action items from the meeting w/ clear time limits and distribution channels
  Document and publish meeting minutes
Communication Channels
# Communication Channels
Communication Blockers
# Communication Channels |  | N = the number of people
# Communication Channels |  | N = the number of people

## Slide 21: Plan Communications
Consider: culture, expectations, technology, methods, established policies and procedures
Plan to Communicate: Who, when, what channel, and with what frequency
Plan to Communicate: What
Type | Examples
Project Documents | Charter, PM Plan
Schedule/Resources | WBS, Resource needs, Meeting Schedule, Work Assignments (upcoming and current)
Status | General Status, Impacts to/from other projects, Performance Reports
Risks | New Risks, Uncertainties, Realized Risks (problems)
Change Control | Scope changes, CCB communications

## Slide 22: Ethical Responsibility
As a PM or Team Member, communication is at the heart of ethical and honest behavior and responsibility.
Try to understand the truth
  Be careful – your perception of the truth may be false
  Seek the whole truth
Be truthful in all communications
  Communicate honestly, even if the project is in trouble
Create an environment where others tell the truth
  Telling the truth consistently lets project team members know that only the truth is acceptable

## Slide 23: Professional Responsibility
Only accept assignments you are qualified to complete
  Lack of qualification presents a major risk to the project
Protect proprietary information, Report unethical behavior and violations
Maintain an attitude of mutual cooperation
  Consider other projects and operational work when asking for resources
  Protect reputations of your team members as it relates to project work
  Ask what communication method is favored by your stakeholders/team
Be direct in dealing with conflict
  Openly discuss conflict with the other party, not behind their back
Continuously look for conflicts of interest and disclose them
  Treat the search and resolution of conflicts of interest like risks

## Slide 24: Communication Management Plan
Primary output of Plan Communications

## Slide 25: Stakeholders Communication

## Slide 26: Identify Stakeholders
Analyze Stakeholders continuously
Create and Maintain a Stakeholder Register
Create and execute a Stakeholder Management Strategy

## Slide 27: Power / Interest Balance

## Slide 28: Stakeholder Engagement
Engage
  Stakeholder engagement entails working collaboratively with stakeholders to introduce the project, elicit their requirements, manage expectations, resolve issues, negotiate, prioritize, problem solve, and make decisions.
  Engaging stakeholders requires the application of soft skills, such as active listening, interpersonal skills, and conflict management, as well as leadership skills such as establishing the vision and critical thinking.

## Slide 29: Stakeholder Engagement
Engage

## Slide 30: Stakeholder Engagement
Engage
  Communication methods include push, pull, and interactive communication:
    Push.
      Sent to stakeholders such as memos, emails, status reports, voice mail, and so forth.
      One-way communications with individual stakeholders or groups of stakeholders.
      Inhibits the ability to immediately gauge reaction and assess understanding; therefore, it should be used deliberately.
    Pull.
      Information sought by the stakeholder, such as a project team member going to an intranet to find communication policies or templates, running internet searches, and using online repositories.
      Pulling information is used for indirect sensing of stakeholder concerns.

## Slide 31: Stakeholder Engagement
Engage
  With all forms of communication, quick feedback loops provide useful information to:
    Confirm the degree to which the stakeholder(s) heard the message.
    Determine if stakeholders agree with the message.
    Identify nuanced or other unintended messages the recipient detected.
    Gain other helpful insights.

## Slide 32: Manage Stakeholders Expectations
Items that may need regular communication
  Schedule, Budget, Forecasts
  Risk Register, Issue Log, Change Log
  Items outside of the control of the project that affect the project
Involves the application of Communication Methods, Interpersonal Skills, and Management Skills to manage expectations of people important to the project.

## Slide 33: Performance Report Types
Status Report – Where is the project is against the performance measurement baseline?
Progress Report – What has been accomplished?
Trend Report – Is performance improving or deteriorating?
Forecasting Report – What are the predictions for the future?
Variance Report – How do the actual results compare to the baselines?
Earned Value Report – Where is the project in pure Earned Value/Cost Management terms?
Lessons Learned – What information could be useful for future projects?

## Slide 34: Making Reports and Metrics Useful
Collecting information, analyzing it, packaging it, and sending it to Stakeholders.
  Level of Detail
  Appropriate communication channel
  Don’t let reports prevent you from managing the project
  Are measurements against a consistent baseline
  Truthful with accurate metrics
  All three sides of the project triangle plus quality
  Can and should be enhanced with forecasts
  Get feedback
  Use multiple types of reports

## Slide 35: Conclusion
Communication concepts must be applied to both stakeholder and team communication
Communication is not effective unless it is ethical and honest
Stakeholder Expectation Management starts with understanding each stakeholder, then deciding what communication is best for them
Make reports and metrics useful by viewing them from the Stakeholder’s perspective