## Slide 1: Software Engineering
SE423: Software Project Management

## Slide 2: Outline
Software Engineering
Product vs Project Software Engineering
Software Development Life Cycle
Product Engineering
Customer Value
Summary

## Slide 3: Software Engineering

## Slide 4: Software Engineering
Software engineering is an engineering discipline that is concerned with all aspects of software production from the early stages of system specification through to maintaining the system after it has gone into use.

## Slide 5: Software Engineering and Project Management
Analyze
Requirements definition
Design
System and Software design
Build
Implementation and
unit testing
Test
Integration and system testing
Deliver
Operation and maintenance
Project Management

## Slide 6: Product vs Project Software Engineering

## Slide 7: Software Products
Software products are generic software systems that provide functionality that is useful to a range of customers.
Software products:
  Large-scale business systems (e.g. MS Excel)
  Personal products (e.g. Evernote)
  Simple mobile phone apps and games (e.g. Suduko).

## Slide 8: Software Product Engineering
Software product engineering methods and techniques have evolved from software engineering techniques that support the development of one-off, custom software systems.

## Slide 9: Software Projects
Custom software systems are still important for large businesses, government and public bodies.
They are developed in dedicated software projects.

## Slide 10: Project
A project is a temporary endeavor undertaken to create a unique product, service, or result.

## Slide 11: Project-based software engineering
Problem
Software
Requirements
CUSTOMER
CUSTOMER and DEVELOPER
DEVELOPER
generates
implemented-by
helps-with
1

## Slide 12
The starting point for the software development is a set of ‘software requirements’ that are owned by an external client and which set out what they want a software system to do to support their business processes.
The software is developed by a software company (the contractor) who design and implement a system that delivers functionality to meet the requirements.
The customer may change the requirements at any time in response to business changes (they usually do). The contractor must change the software to reflect these requirements changes.
Custom software usually has a long-lifetime (10 years or more) and it must be supported over that lifetime.
Project-based software engineering

## Slide 13
Opportunity
Software
Product features
DEVELOPER
DEVELOPER
DEVELOPER
inspires
implemented-by
realizes
1
Product-based software engineering

## Slide 14
The starting point for product development is a business opportunity that is identified by individuals or a company. They develop a software product to take advantage of this opportunity and sell this to customers.
The company who identified the opportunity design and implement a set of software features that realize the opportunity and that will be useful to customers.
The software development company are responsible for deciding on the development timescale, what features to include and when the product should change.
Rapid delivery of software products is essential to capture the market for that type of product.
Product-based software engineering

## Slide 15: Software execution models
User interface
Product functionality
User data
Stand-alone execution
Hybrid execution
Product updates
User’s computer
Vendor’s servers
User interface
Partial functionality
User data
Additional functionality
User data backups
Product updates
User’s computer
Vendor’s servers
Software as a service
User interface
(browser or app)
Product functionality
User data
User’s computer
Vendor’s servers

## Slide 16: Software execution models
Stand-alone
  The software executes entirely on the customer’s computers.
Hybrid
  Part of the software’s functionality is implemented on the customer’s computer but some features are implemented on the product developer’s servers.
Software service
  All of the product’s features are implemented on the developer’s servers and the customer accesses these through a browser or a mobile app.

## Slide 17: Software Development Life Cycle

## Slide 18: Software process models
The waterfall model
  This takes the fundamental process activities of specification, development, validation, and evolution and represents them as separate process phases such as requirements specification, software design, implementation, and testing.
Incremental development
  This approach interleaves the activities of specification, development, and validation. The system is developed as a series of versions (increments), with each version adding functionality to the previous version.
Integration and configuration
  This approach relies on the availability of reusable components or systems. The system development process focuses on configuring these components for use in a new setting and integrating them into a system.

## Slide 19: Software Development Life Cycle (SDLC) The waterfall model
Requirements definition
System and Software design
Implementation and unit testing
Integration and system testing
Operation and maintenance

## Slide 20: Incremental development
Specification
Development
Validation
Outline description
Initial version
Intermediate versions
Intermediate versions
Intermediate versions
Final version
Concurrent activities

## Slide 21: Incremental delivery
Define outline requirements
Final system
Assign requirements to increments
Design system architecture
Develop system increment
Validate increment
Integrate increment
Validate system
Deploy increment
System complete ?
System incomplete ?

## Slide 22: Reuse-oriented software engineering
Requirements specification
Software evaluation
Software discovery
Requirements refinement
Configure application system
Adapt components
Develop new components
Integrate system
Application system available
Components available

## Slide 23: Prototype development
Establish prototype objectives
Define prototype functionality
Develop prototype
Evaluate prototype
Prototyping plan
Outline definition
Executable
Prototyping
Evaluation report

## Slide 24: The process improvement model
Process
Measure
Process
Change
Process
Analyze

## Slide 25: Capability maturity levels
Level 1
Initial
Level 2
Managed
Level 3
Defined
Level 4
Quantitatively
Defined
Level 5
Optimizing

## Slide 26: Plan-based and Agile development
Requirements specification
Requirements engineering
Design and implementation
Requirements engineering
Design and implementation
Agile development
Plan-based development
Requirements change requests

## Slide 27: Predictive Life Cycle
Analyze
Design
Build
Test
Deliver

## Slide 28: Iterative Life Cycle
Analyze
Analyze
Design
Build
Test
Deliver
Prototype
Refine

## Slide 29: A Life Cycle of Varying-Sized Increments
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver

## Slide 30: Iteration-Based and Flow-Based Agile Life Cycles
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Iteration-Based Agile
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Flow-Based Agile

## Slide 31: DevOps
Development
Deployment
Support
Multi-skilled DevOps team

## Slide 32: Code management and DevOps
Code repository
DevOps automation
Code management system
DevOps measurement
Continuous integration
Continuous deployment
Continuous delivery
Infrastructure as code
Data collection
Data analysis
Report generation
Recover version information
Save and retrieve versions
Branching and merging
Transfer code to/from developer’s filestore

## Slide 33: The Continuum of Life Cycles
Iterative
Predictive
Incremental
Agile
Degree of Change
Frequency of Delivery
Low
High
Low
High

## Slide 34: Uncertainty and Complexity Model Inspired by the Stacey Complexity Model
Technical Degree of Uncertainty
Requirements Uncertainty
Low Uncertainty
High Uncertainty
Low Uncertainty
High Uncertainty
Fundamentally risky
Adaptive approaches work well here
Linear approaches work well here
Simple
Complicated
Complex
Chaos

## Slide 35: Characteristics of Four Categories of Life Cycles
Predictive
Iterative
Incremental
Agile
Approach
Requirements
Activities
Delivery
Goal
Fixed
Dynamic
Dynamic
Dynamic
Performed once for the entire project
Repeated until correct
Performed once for a given increment
Repeated until correct
Single delivery
Single delivery
Frequent smaller deliveries
Frequent smaller deliveries
Manage cost
Correctness of solution
Speed
Customer value via frequent deliveries and feedback

## Slide 36: Product Engineering

## Slide 37: Software product quality attributes
Software product quality attributes
Reliability
Usability
Maintainability
Security
Responsiveness
Resilience
Availability
1
2
3
4
5
6
7

## Slide 38: Software product line
A set of software products that share a common core.
Each member of the product line includes customer-specific adaptations and additions.
Software product lines may be used to implement a custom system for a customer with specific needs that can’t be met by a generic product.

## Slide 39: Platform
A software (or software + hardware) product that includes functionality so that new applications can be built on it.
An example of a platform that you probably use is Facebook.
It provides an extensive set of product functionality but also provides support for creating ‘Facebook apps’.
These add new features that may be used by a business or a Facebook interest group.

## Slide 40: Comparable software development
The key feature of product development is that there is no external customer that generates requirements and pays for the software.
Student projects
  Individuals or student groups develop software as part of their course. Given an assignment, they decide what features to include in the software.
Research software
  Researchers develop software to help them answer questions that are relevant to their research.
Internal tool development

## Slide 41: The product vision
The starting point for software product development is a ‘product vision’.
Product visions are simple statements that define the essence of the product to be developed.
The product vision should answer three fundamental questions:
  What is the product to be developed?
  Who are the target customers and users?
  Why should customers buy this product?

## Slide 42: Moore’s vision template
FOR (target customer)
WHO (statement of the need or opportunity)
The (PRODUCT NAME) is a (product category)
THAT (key benefit, compelling reason to buy)
UNLIKE (primary competitive alternative)
OUR PRODUCT (statement of primary differentiation)

## Slide 43: Vision template example
“FOR a mid-sized company's marketing and sales departments WHO need basic CRM functionality, THE CRM-Innovator is a Web-based service THAT provides sales tracking, lead generation, and sales representative support features that improve customer relationships at critical touch points. UNLIKE other services or package software products, OUR product provides very capable services at a moderate cost.”

## Slide 44: Information sources for developing a product vision
Domain experience
Product experience
Customer experience
Prototyping and playing around

## Slide 45: Information sources for developing a product vision
Domain experience
  The product developers may work in a particular area (say marketing and sales) and understand the software support that they need.
  They may be frustrated by the deficiencies in the software they use and see opportunities for an improved system.

## Slide 46: Information sources for developing a product vision
Product experience
  Users of existing software (such as word processing software) may see simpler and better ways of providing comparable functionality and propose a new system that implements this.
  New products can take advantage of recent technological developments such as speech interfaces.

## Slide 47: Information sources for developing a product vision
Customer experience
  The software developers may have extensive discussions with prospective customers of the product to understand the problems that they face, constraints, such as interoperability, that limit their flexibility to buy new software, and the critical attributes of the software that they need.

## Slide 48: Information sources for developing a product vision
Prototyping and playing around
  Developers may have an idea for software but need to develop a better understanding of that idea and what might be involved in developing it into a product.
  They may develop a prototype system as an experiment and ‘play around’ with ideas and variations using that prototype system as a platform.

## Slide 49: A vision statement for the iLearn system
FOR teachers and educators WHO need a way to help students use web-based learning resources and applications, THE iLearn system is an open learning environment THAT allows the set of resources used by classes and students to be easily configured for these students and classes by teachers themselves. UNLIKE Virtual Learning Environments, such as Moodle, the focus of iLearn is the learning process rather than the administration and management of materials, assessments and coursework. OUR product enables teachers to create subject and age-specific environments for their students using any web-based resources, such as videos, simulations and written materials that are appropriate.
Schools and universities are the target customers for the iLearn system as it will significantly improve the learning experience of students at relatively low cost. It will collect and process learner analytics that will reduce the costs of progress tracking and reporting.

## Slide 50: Software product management
Software product management is a business activity that focuses on the software products developed and sold by the business.
Product managers (PMs) take overall responsibility for the product and are involved in planning, development and product marketing.
Product managers are the interface between the organization, its customers and the software development team. They are involved at all stages of a product’s lifetime from initial conception through to withdrawal of the product from the market.
Product managers must look outward to customers and potential customers rather than focus on the software being developed

## Slide 51: Product management concerns
Product manager
Business needs
Technology constraints
Customer experience

## Slide 52: Technical interactions of product managers
Product manager
Product backlog management
Product vision management
Acceptance testing
User interface design
Customer testing
User stories and scenarios

## Slide 53: Product management concerns
Business needs
  PMs have to ensure that the software being developed meets the business goals of the software development company.
Technology constraints
  PMs must make developers aware of technology issues that are important to customers.
Customer experience
  PMs should be in regular contact with customers and potential customers to understand what they are looking for in a product, the types of users and their backgrounds and the ways that the product may be used.

## Slide 54: Technical interactions of product managers
Product manager
Product backlog management
Product vision management
Acceptance testing
User interface design
Customer testing
User stories and scenarios

## Slide 55: Technical interactions of product managers
Product vision management
  The product manager may be responsible for helping with the development of the product vision.
  The should always be responsible for managing the vision, which involves assessing and evaluating proposed changes against the product vision.
  They should ensure that there is no ‘vision drift’

## Slide 56: Technical interactions of product managers
Product roadmap development
  A product roadmap is a plan for the development, release and marketing of the software.
  The PM should lead roadmap development and should be the ultimate authority in deciding if changes to the roadmap should be made.

## Slide 57: Technical interactions of product managers
User story and scenario development
  User stories and scenarios are used to refine a product vision and identify product features.
  Based on his or her knowledge of customers, the PM should lead the development of stories and scenarios.

## Slide 58: Technical interactions of product managers
Product backlog creation and management
  The product backlog is a prioritized ‘to-do’ list of what has to be developed.
  PMs should be involved in creating and refining the backlog and deciding on the priority of product features to be developed.

## Slide 59: Technical interactions of product managers
Acceptance testing
  Acceptance testing is the process of verifying that a software release meets the goals set out in the product roadmap and that the product is efficient and reliable.
  The PM should be involved in developing tests of the product features that reflect how customers use the product.

## Slide 60: Technical interactions of product managers
Customer testing
  Customer testing involves taking a release of a product to customers and getting feedback on the product’s features, usability and business.
  PMs are involved in selecting customers to be involved in the customer testing process and working with them during that process.

## Slide 61: Technical interactions of product managers
User interface design
  Product managers should understand user limitations and act as surrogate users in their interactions with the development team.
  They should evaluate user interface features as they are developed to check that these features are not unnecessarily complex or force users to work in an unnatural way.

## Slide 62: Product prototyping
Product prototyping is the process of developing an early version of a product to test your ideas and to convince yourself and company funders that your product has real market potential.

## Slide 63: Product prototyping
You may be able to write an inspiring product vision, but your potential users can only really relate to your product when they see a working version of your software.
They can point out what they like and don’t like about it and make suggestions for new features.
A prototype may be also used to help identify fundamental software components or services and to test technology.

## Slide 64: Product prototyping
Building a prototype should be the first thing that you do when developing a software product.
Your aim should be to have a working version of your software that can be used to demonstrate its key features.
You should always plan to throw-away the prototype after development and to re-implement the software, taking account of issues such as security and reliability.

## Slide 65: Two-stage prototyping
1. Feasibility demonstration
  You create an executable system that demonstrates the new ideas in your product.
  The aims at this stage are to see if your ideas actually work and to show funders and/or company management the original product features that are better than those in competing products.
2. Customer demonstration

## Slide 66: Two-stage prototyping
1. Feasibility demonstration
2. Customer demonstration
  You take an existing prototype created to demonstrate feasibility and extend this with your ideas for specific customer features and how these can be realized.
  Before you develop this type of prototype, you need to do some user studies and have a clearer idea of your potential users and scenarios of use.

## Slide 67: Summary
Software products are software systems that include general functionality that is likely to be useful to a wide range of customers.
In product software engineering, the same company is responsible for deciding on the features that should be part of the product and the implementation of these features.

## Slide 68: Customer Value

## Slide 69: Value
the sum of the tangible and intangible benefits and costs

## Slide 70: Value
Total customer benefit
Customer perceived value
Total customer cost

## Slide 71: Customer Perceived Value
Product benefit
Services benefit
Personnel benefit
Image benefit
Total customer benefit
Customer perceived value
Total customer cost
Monetary cost
Time cost
Energy cost
Psychological cost

## Slide 72: Business Model
Key Activities
Key Resources
Customer Segments
Key Partners
Customer Relationships
Channels
Revenue Streams
Cost Structure
Value Proposition
1
2
3
6
7
4
9
5
8

## Slide 73: Summary

## Slide 74: Summary
Software products may be delivered as stand-alone systems running on the customer’s computers, hybrid systems or service-based systems.
In hybrid systems, some features are implemented locally and others are accessed over the Internet.
All product features are remotely accessed in service-based products.

## Slide 75: Summary
A product vision should succinctly describe what is to be developed, who are the target customers for the product and why they should buy the product that you are developing.
Domain experience, product experience, customer experience and an experimental software prototype may all contribute to the development of the product vision.

## Slide 76: Summary
Key responsibilities of product managers are product vision ownership, product roadmap development, creating user stories and the product backlog, customer and acceptance testing and user interface design.
Product managers work at the interface between the business, the software development team and the product customers.
They facilitate communications between these groups.
You should always develop a product prototype to refine your own ideas and to demonstrate the planned product features to potential customers