## Slide 1: Introduction
SE499: Software Design & Development Project

## Slide 2: Agile methods
Agile methods were developed in the 1990s to allow more flexibility.
  These methods focus on the software rather than its documentation, develop software in a series of increments and aim to reduce process bureaucracy as much as possible.

## Slide 3: The agile manifesto

## Slide 4: Incremental development
All agile methods are based around incremental development and delivery.
Product development focuses on the software features, where a feature does something for the software user.

## Slide 5: Incremental development
With incremental development, you start by prioritizing the features so that the most important features are implemented first.
  You only define the details of the feature being implemented in an increment.
  That feature is then implemented and delivered.
Users or surrogate users can try it out and provide feedback to the development team. You then go on to define and implement the next feature of the system.

## Slide 6: Incremental development

## Slide 7: Incremental development activities
Choose features to be included in an increment
  Using the list of features in the planned product, select those features that can be implemented in the next product increment.
Refine feature descriptions
  Add detail to the feature descriptions so that the team have a common understanding of each feature and there is sufficient detail to begin implementation.
Implement and test
  Implement the feature and develop automated tests for that feature that show that its behavior is consistent with its description.

## Slide 8: Incremental development activities
Integrate feature and test
  Integrate the developed feature with the existing system and test it to check that it works in conjunction with other features.
Deliver system increment
  Deliver the system increment to the customer or product manager for checking and comments. If enough features have been implemented, release a version of the system for customer use.

## Slide 9: Agile development principles
Involve the customer
  Involve customers closely with the software development team. Their role is to provide and prioritize new system requirements and to evaluate each increment of the system.
Embrace change
  Expect the features of the product and the details of these features to change as the development team and the product manager learn more about it. Adapt the software to cope with changes as they are made.
Develop and deliver incrementally
  Always develop software products in increments. Test and evaluate each increment as it is developed and feed back required changes to the development team.

## Slide 10: Agile development principles
Maintain simplicity
  Focus on simplicity in both the software being developed and in the development process. Wherever possible, do what you can to eliminate complexity from the system.
Focus on people, not things
  Trust the development team and do not expect everyone to always do the development process in the same way. Team members should be left to develop their own ways of working without being limited by prescriptive software processes.

## Slide 11: Terminology
Product
  The software product that is being developed by the team.
Product backlog
  A to-do list of items such as bugs, features and product improvements that the Scrum team have not yet completed.
Sprint
  A short period, typically two to four weeks, when a product increment is developed.

## Slide 12: Sprints
Software is developed in sprints, which are fixed-length periods (2 - 4 weeks) in which software features are developed and delivered.
During a sprint, the team has daily meetings to review progress and to update the list of work items that are incomplete.
Sprints should produce a ‘shippable product increment’. This means that the developed software should be complete and ready to deploy.

## Slide 13: Sprints

## Slide 14: Product backlogs
The product backlog is a list of what needs to be done to complete the development of the product.
The items on this list are called product backlog items (PBIs).
The product backlog may include a variety of different items such as product features to be implemented, user requests, essential development activities and desirable engineering improvements.
The product backlog should always be prioritized so that the items that be implemented first are at the top of the list.

## Slide 15: Examples of product backlog items
1. As a teacher, I want to be able to configure the group of tools that are available to individual classes. (feature)
2. As a parent, I want to be able to view my childrens’ work and the assessments made by their teachers. (feature)
3. As a teacher of young children, I want a pictorial interface for children with limited reading ability. (user request)

## Slide 16: Examples of product backlog items
4. Establish criteria for the assessment of open source software that might be used as a basis for parts of this system. (development activity)
5. Refactor user interface code to improve understandability and performance. (engineering improvement)
6. Implement encryption for all personal user data. (engineering improvement)

## Slide 17: Examples of product backlog items
Ready for consideration
Ready for refinement
Ready for implementation

## Slide 18: Product backlog activities
Refinement
Estimation
Creation
Prioritization

## Slide 19: Product backlog activities

## Slide 20: Project Charter
Project objectives
Main stakeholders
Project's scope
Project risks and constraints
Key performance indicators

## Slide 21: Project Charter
Project Name
Project Description
Scope
Business Case
Constraints
Deliverables
KPIs (Measurable Results)
Key Stakeholders
Risks